**Automatidata project proposal**

## **Overview:**

The New York City Taxi and Limousine Commission seeks a way to utilize the data collected from the New York City area to predict the fare amount for taxi cab rides.

| **Milestone** | **Tasks** | **Deliverables/Reports** | **Relevant Stakeholder (Optional Activity)** |
| --- | --- | --- | --- |
| **1** | **Establish structure for project workflow (PACE)**  **Plan** | * Global-level project document | Data Analysis Manager |
| **1a** | **Write a project proposal**  **Plan** |  | Senior Project Manager |
| **2** | **Compile summary information about the data**  **Analyze** | * Data files ready for EDA | Senior Data Analyst |
| **2a** | **Begin exploring the data**  **Analyze** |  | Data Analysis Manager |
| **3** | **Data exploration and cleaning**  **Plan and Analyze** | * EDA report | Senior Data Analyst |
| **3a** | **Visualization building**  **Construct and Analyze** | * Tableau dashboard/visualizations | Senior Project Manager |
| **4** | **Compute descriptive statistics**  **Analyze** | * Analysis of testing results between two important variables * Share results of testing | Data Analysis Manager |
| **4a** | **Conduct hypothesis testing**  **Analyze and Construct** |  | Director of Data Analysis |
| **5** | **Evaluate the model**  **Analyze and Construct** |  | Senior Data Analyst |
| **5a** | **Evaluate the model**  **Execute** | * Determine the success of the model | Director of Data Analysis |
| **6** | **Communicate final insights with stakeholders**  **Execute** | * Final model |  |
| **6a** | **Not necessary for this project**  **Select PACE stage** | * Report to all stakeholders |  |