## Slide 1: Predictive Maintainance Project Proposal
Objective
The data team’s objective is to develop a machine learning model that will help perform predictive maintenance on the delivery company’s fleet of delivery vehicles.
Planning and Analyzing stages
Milestone
Tasks
Outcome/Deliverables
Estimated Time
Milestone 1
Milestone 2
Milestone 3
Milestone 4
3 weeks
Constructing and Executing stages
Outline project workflow
Collect data from various sources
dentification of software/hardware required
Stakeholders updated
2–3 weeks
Clean, convert, and format data
Database ready for modeling
Stakeholders updated
2–3 weeks
Finalize modeling strategies
Build machine learning models
Test models for accuracy
Machine learning model
Stakeholders updated
4 weeks
Finalize results
Share findings with stakeholders
Incorporate feedback
Visualizations
Executive summary
Results